|  |
| --- |
| 15.05.2018 |

|  |
| --- |
| Client Meeting 2 |

## Attendees

Micro:bit CTO: Jonny Austin

Micro:bit Project Manager: Pauline Marshall

Project Team Members present: Katarina Boskovic, Luke Bussel, Jacopo Carrani, Aphodite Christodoulou, Wendy Lu Chen, Shaun Price

## Location

Video Conference Call - Zoom

## Discussion Points

* Update on progress made up to date
* Design choice and its implications on client criteria: Large (A4 size or bigger) PCB or smaller PCB with 3D printed case
* Clarify bitmaps
* Powering options: Discussion of advantages and constraints of using lithium batteries, AA batteries and USB port to power the mega:bit
* Presented survey results sent to the teacher community on slack regarding the preferable features for the mega:bit
* Further possible enhancements: built-in speakers/headphone socket, handle for people with disabilities, stand for mega:bit

## Decisions Taken

* Order first PCB by Friday 18th of May
* Get quote for A4 PCB mass production (possibly contact Pauline)
* Search for other LED driver that requires 3V instead of 5V in future revisions
* For the initial proof of concept PCB, use only 5v USB power